Society Issue Tracking -  LOGBOOK

WEEK 1 (19 Jan – 25 Jan)

| Day | Date | Task Assigned | Task Completed | Hours |
| --- | --- | --- | --- | --- |
| Mon | 19-01-2026 | Requirement analysis | Understood system roles and features | 4 |
| Tue | 20-01-2026 | System planning | Defined modules like issues, users, dashboard | 4 |
| Wed | 21-01-2026 | Study project flow | Analyzed how issue tracking works | 4 |
| Thu | 22-01-2026 | Prepare requirement document | Created basic SRS | 4 |
| Fri | 23-01-2026 | Feature breakdown | Listed user/admin functionalities | 4 |
| Sat | 24-01-2026 | Review work | Verified requirements | 2 |
| Sun | 25-01-2026 | - | - | - |

WEEK 2 (26 Jan – 1 Feb) — EXAM WEEK

| Day | Date | Task Assigned | Task Completed | Hours |
| --- | --- | --- | --- | --- |
| Mon | 26-01-2026 | Examination Leave | No work due to exams | - |
| Tue | 27-01-2026 | Examination Leave | No work due to exams | - |
| Wed | 28-01-2026 | Examination Leave | No work due to exams | - |
| Thu | 29-01-2026 | Examination Leave | No work due to exams | - |
| Fri | 30-01-2026 | Examination Leave | No work due to exams | - |
| Sat | 31-01-2026 | Examination Leave | No work due to exams | - |
| Sun | 01-02-2026 | - | - | - |

WEEK 3 (2 Feb – 8 Feb)

| Day | Date | Task Assigned | Task Completed | Hours |
| --- | --- | --- | --- | --- |
| Mon | 02-02-2026 | Database design | Created tables structure | 4 |
| Tue | 03-02-2026 | ER diagram | Designed relationships | 4 |
| Wed | 04-02-2026 | Backend setup | Initialized Node.js project | 4 |
| Thu | 05-02-2026 | DB connection | Connected MySQL | 4 |
| Fri | 06-02-2026 | API planning | Planned endpoints | 4 |
| Sat | 07-02-2026 | Testing setup | Checked DB connectivity | 2 |
| Sun | 08-02-2026 | - | - | - |

WEEK 4 (9 Feb – 15 Feb)

| Day | Date | Task Assigned | Task Completed | Hours |
| --- | --- | --- | --- | --- |
| Mon | 09-02-2026 | Authentication module | Implemented JWT login | 4 |
| Tue | 10-02-2026 | Register API | Created user registration | 4 |
| Wed | 11-02-2026 | Password security | Applied bcrypt hashing | 4 |
| Thu | 12-02-2026 | Middleware | Added JWT verification | 4 |
| Fri | 13-02-2026 | Testing APIs | Tested login/register | 4 |
| Sat | 14-02-2026 | Code review | Fixed minor issues | 2 |
| Sun | 15-02-2026 | - | - | - |

WEEK 5 (16 Feb – 22 Feb)

| Day | Date | Task Assigned | Task Completed | Hours |
| --- | --- | --- | --- | --- |
| Mon | 16-02-2026 | User management | Created CRUD APIs | 4 |
| Tue | 17-02-2026 | Secretary module | Added secretary features | 4 |
| Wed | 18-02-2026 | Role-based access | Implemented roles logic | 4 |
| Thu | 19-02-2026 | Issue module | Created issue table | 4 |
| Fri | 20-02-2026 | Issue APIs | Developed issue endpoints | 4 |
| Sat | 21-02-2026 | Testing | Verified issue APIs | 2 |
| Sun | 22-02-2026 | - | - | - |

WEEK 6 (23 Feb – 1 Mar)

| Day | Date | Task Assigned | Task Completed | Hours |
| --- | --- | --- | --- | --- |
| Mon | 23-02-2026 | Image upload | Implemented Multer | 4 |
| Tue | 24-02-2026 | Image optimization | Used Sharp library | 4 |
| Wed | 25-02-2026 | Status feature | Added issue status | 4 |
| Thu | 26-02-2026 | Issue logs | Stored status changes | 4 |
| Fri | 27-02-2026 | Feedback module | Created feedback API | 4 |
| Sat | 28-02-2026 | Testing | Checked feedback flow | 2 |
| Sun | 01-03-2026 | - | - | - |

WEEK 7 (2 Mar – 8 Mar)

| Day | Date | Task Assigned | Task Completed | Hours |
| --- | --- | --- | --- | --- |
| Mon | 02-03-2026 | Frontend setup | Created React app | 4 |
| Tue | 03-03-2026 | Routing | Implemented React Router | 4 |
| Wed | 04-03-2026 | Dhuleti Holiday | No work | - |
| Thu | 05-03-2026 | Login UI | Designed login page | 4 |
| Fri | 06-03-2026 | Register UI | Created signup page | 4 |
| Sat | 07-03-2026 | UI testing | Checked forms | 2 |
| Sun | 08-03-2026 | - | - | - |

WEEK 8 (9 Mar – 15 Mar)

| Day | Date | Task Assigned | Task Completed | Hours |
| --- | --- | --- | --- | --- |
| Mon | 09-03-2026 | Dashboard UI | Built user dashboard | 4 |
| Tue | 10-03-2026 | Issue UI | Created issue form | 4 |
| Wed | 11-03-2026 | Integration | Connected frontend backend | 4 |
| Thu | 12-03-2026 | Admin panel | Created admin UI | 4 |
| Fri | 13-03-2026 | Secretary panel | Developed secretary UI | 4 |
| Sat | 14-03-2026 | Testing | Checked role features | 2 |
| Sun | 15-03-2026 | - | - | - |

WEEK 9 (16 Mar – 19 Mar)

| Day | Date | Task Assigned | Task Completed | Hours |
| --- | --- | --- | --- | --- |
| Mon | 16-03-2026 | Notifications | Implemented alerts | 4 |
| Tue | 17-03-2026 | Reports | Added export feature | 4 |
| Wed | 18-03-2026 | Bug fixing | Fixed UI/API issues | 4 |
| Thu | 19-03-2026 | Final testing | Completed project | 4 |